- A.  LAUCARIE CONSULTING

INVOICE

Invoice No: AAA/2026/

SOL-084

Date: July 1, 2026

Contract Ref: CC/2025/1104

###### CLIENT / BILL TO

Madam Taiwo Peace Mawo

River park Estate, Lugbe,

Abuja,

###### PROJECT LOCATION / DETAILS

## 4 bedroom Semi-duplex Residential

#### River Park Estate, Lugbe,              Abuja,

DESCRIPTION OF WORKS & SPECIFICATIONS	QTY	UNIT PRICE (₦)	TOTAL AMOUNT (₦)

##### Original Contract Base Scope:

Supply, delivery, installation, testing, and commissioning of a premium 5KVA, 48V Solar Hybrid Power System complete with 5kwh lithium battery with 6 solar panels.

1	2,780,000.00	2,780,000.00

| Approved Variation V-01 (Specification Change): Upgrade from standard 5KVA, 48V to 6KVA, 48V Hybrid inverter and upgrade from 550W panels to 590W High-Efficiency Monocrystalline Panels | LS | 100,000 | 100,000.00 |
| --- | --- | --- | --- |

(₦2,400,000.00)

₦480,000.00

₦2,880,000.00

Original Amount Quoted (Base Contract Value):	 ₦2,780,000.00 Total Contract Material & Inflation Variance:	+₦100,000.00

### Revised Total Contract Value:

Less: Total Amount Paid to Date (Milestone 1 & 2):

### Outstanding Net Balance Due:

###### PAYMENT TERMS & TECHNICAL NOTES

- All variations listed above were communicated.

Payment of the outstanding net balance is due within 24 hours from the time of completion

Settlement Routing:

Bank Name: Polaris Bank Plc. | Account Name: A. A LAUCARIE CONSULTING. | Account Number: 4091991156

and handover work